**Sprint 1**

All information about your first sprint should be put into this folder. Additionally, the information below should be updated to give a short summary of your daily scrum meetings.

**Day [1] - Scrum Meeting summary**

The Scrum Master for this meeting was **Stewart Scrimgeour**

**Members Present:**

Momchil Badzhev, Jordan Keiller, Mohammed Tokaria, Bruce Miller, Aldrin Baretto, Mikolaj Olejnik, Stewart Scrimgeour.

**Members Not Present:**

No naughty students today.

**Apologies:**

No Ill students today.

**Summary of Conversation:**

Talked about what we did yesterday and over the weekend:

* Made the product goal and product backlog.
* Decided on sprint backlog and sprint goal.
* Selected a team velocity of 30.
* See “Scrum Meetings” folder on GitHub for detailed notes on what was covered over the weekend.

Additionally, we talked about what we plan to do today:

* We will make an actionable plan for our sprint backlog for sprint 1.
* Begin on the user stories after selecting how we will divide and carry out the work.
* We were unsure about where we would host the product, but that was cleared up thanks to Jordan, emailing Mohamadou and him making us a server to host it on.

**Day [2] - Scrum Meeting summary**

The Scrum Master for this meeting was **Stewart Scrimgeour**

**Members Present:**

Momchil Badzhev, Jordan Keiller, Mohammed Tokaria, Bruce Miller, Aldrin Baretto, Mikolaj Olejnik, Stewart Scrimgeour.

**Members Not Present:**

No naughty students today.

**Apologies:**

No Ill students today.

**Summary of Conversation:**

We talked about what we did yesterday and any problems that came up as well what we will do today.

* + Momchil – Yesterday he began working on the database side of things (alongside Aldrin, Jordan and Mikolaj) but then he came to help Stewart with the website as Mohammed had obligations (prayers). Yesterday he and Stewart to work on a brand-new website as the old one was too complex (See Stewart’s notes). He set up the bootstrap for the website and then started working on the website. He has got the home page and navigation stuff done. Problems he encountered, bootstrap uses SASS/SCSS so he had to figure out how that works so he can repurpose Bootstrap for our purposes (this is to, as asked by the stakeholders, make it so the Typeface was a modern one, the font size is readable and the colour scheme passes WCAG’s standards and works well). After rewriting it so that it matches the stakeholder’s need he now had to figure out how to compile from SCSS to CSS so we could use it for our website. His plans for today are to keep developing our website and make sure the template is a fully developed proper template that he can pass onto Bruce, so that he can put the Questionnaire onto it.
  + Mikolaj – Yesterday, as a group, they began working on the database (with Jordan and Aldrin), they went through various plans for how they were going to structure it. If everything went well, they should have come to a final plan and action for how to implement the database (still needs to be tested). Problems encountered were; as a team they couldn’t decide on a good plan, but they think that has come to a conclusion now (although it needs to be tested to make sure), so all that is left is to implement it. Today Mikolaj, Aldrin and Jordan are going to work on the Schema. They will then work on populating the database. Perhaps they might add some forms to enter additional data, but they are unsure on this for now.
  + Jordan – He got a reply on the database server from Mohamadou and we now have a server to run the database on. A problem encountered as a group was, they started off with the first database and it didn’t work out as it only allowed for one questionnaire maximum. So, he redesigned a new database structure, which in theory should allow them to make multiple questionnaires. There were more problems encountered (See Mikolaj’s notes for problems encountered). Today, Jordan will be working on the databases alongside Mikolaj and Aldrin (see their notes for more details).
  + Aldrin – Yesterday he was working on the database with Mikolaj and Jordan (see their notes for more information. The problems encountered are the same as Mikolaj and Jordan (see their notes for more details). Today he will be working alongside Jordan and Mikolaj again (see their notes for more details) and will additionally be hoping to test the database.
  + Bruce – yesterday created a form based on the example questionnaire given to us, made sure the form had all types of information input from radio to multi-select drop down boxes. The main problem he encountered was configuring the questions which had a “Select all that apply” option, it took him about an hour of research. Today he is going to figure out what the output is from these questions with regards to communicating with the database. Today he will write up the additional user stories that needs to be added as he got feedback from the stakeholders, clarifying up some requirements for our product. Additionally, he will be learning the template and CSS we are using and add it to the questionnaire(s). From there, he will start comparing the questionnaire to the PHP library that he has and try to equip the questionnaire with regards to submitting data to the database.
  + Mohammed – No problems encountered. Today he will be working on the CSS and additionally PHP at a later stage when it’s ready to be worked on and when he is available (He is in the India time zone, he is at a funeral today and additionally normally has prayers daily).
  + Stewart – Yesterday Mohammed and I tried to decide on a free template online, we did end up finding a good one that would fit our purposes. It included graphs (with js to work them) for visualisation of data and it looked pretty similar to what we had in mind if we repurposed it. So, I began repurposing and redesigning it for our needs and ended up with a login page, a create account page and a home page/dashboard. Then Mohammed had to leave due to prior obligations (prayers – additionally he is in India so there are some difficulties with the time zone so that is why he is having to go pray during when we are working but that is completely fine). Yesterday I began on a new website after Mohammed left and managed to make the “new login” and “create account” page. Problems encountered included how I now had nobody else to help me out and I wasn’t so confident I could handle the rest as the story was a 14-point story and quite large. So, I asked for help from Momchil who is now going to be helping with the website side of things with me. Another problem was once we started taking a good look at the code used in the redesigned template, some of the code was too complex and would take ages to understand and additionally it was in Bootstrap 4 and we thought it might be better to use Bootstrap 5. So, me and Momchil began making a new website from scratch using Bootstrap 5. For other problems (see Momchil’s notes). Additional problems are, I didn’t have my Scrum Meeting notes in the correct format yesterday and I don’t believe the notes and meeting were taken properly, I did put them into the correct format but I don’t think they were up to scratch and I hope today was better than yesterday although it was definitely still shaky. Today, I will also be continuing to work on the website when I am not doing ScrumMaster tasks and get Momchil’s updated bootstrap and make sure it is implemented into the Login and Create Account pages. Today, I will be making sure that I am doing my ScrumMaster tasks properly. I will also make sure that my scrum meeting notes are much better than yesterday as there was a lack of information and organisation from my part. I will be making sure to check in on everybody occasionally and help them with anything they need and any questions and make sure everyone understands their role and the scrum methodology. I will be working on being a better ScrumMaster in general today.

**Day [3] - Scrum Meeting summary**

The Scrum Master for this meeting was **Stewart Scrimgeour**

**Members Present:**

Momchil Badzhev, Jordan Keiller, Mohammed Tokaria, Bruce Miller, Aldrin Baretto, Mikolaj Olejnik, Stewart Scrimgeour.

**Members Not Present:**

No naughty students today.

**Apologies:**

No Ill students today.

**Summary of Conversation:**

We talked about what we did yesterday and any problems that came up as well what we will do

* + Momchil – yesterday finished polishing up the index and login pages. There were no major problems. Today he will be implementing the backend framework for us to use (specifically Jekyll).
  + Bruce – Yesterday he started applying PHP to the questionnaire. There are no real problems to speak of. Today he will be doing some pair programming with Jordan to learn some PHP skills.
  + Aldrin – Yesterday he added a few new features (such as views) to the database and tested it with Jordan using PHP. There were no big problems, they were all easy to fix. Today he will keep helping Jordan by adding new features to the database to make doing the PHP easier for him.
  + Mikolaj – Yesterday he was doing the same as Aldrin. He ran into some technical difficulties which were eventually solved with the help of Mohamadou. Today he will be creating a couple more views and testing it with the PHP.
  + Jordan – Yesterday he was working on the PHP. A problem he had was pulling options from the database, but this was fixed by getting new procedures to do so from Aldrin. Today he will be working on submitting the form response to the database.
  + Stewart – Yesterday I reviewed over my Day 1 notes and using that as a basis to make my Day 2 notes. I also was researching more Agile and Scrum concepts. I created a document on our teams collaboration to keep track of who is working together and who is doing what. Additionally, considering day 1 was done, I began updating a document on our day to day burndown chart and seeing how our actual progress is vs our planned progress. I didn’t encounter any real problems. Today I will be updating the burndown chart and the document on our collaboration. I will be going around to ask anybody if they need help once I am done. If nobody needs help I will continue researching agile and seeing if there is more I can do to keep our scrum values in check.