Sprint 1, notes on collaboration:

**Day1**

Stewart and Mohammed on the front-end (website pages) - *As Head Researcher, I need an interface that is easy to read, so that I am able to analyse data without complication. 14 Story Points.*

Momchil, Mikolaj, Aldrin and Jordan on the database. *As Head Researcher, I need a place to store answers so that I can access the answers of the participants. 8 Story Points.*

Bruce on the questionnaire forms. *As Head Researcher, I need the questionnaire to be able to contain questions with different types of input so that a variety of data can be gathered. 1 Story Point.*

**Day2**

Stewart, Mohammed and now Momchil on the database because we need another person due to me being away a lot doing ScrumMaster tasks and Mohammed being away for reasons he can’t control.

Jordan wants to test the database but the php is not done so he will now be working on adding PHP so that he can test the database. - *As Head Researcher, I need the questions to be directly linked to the database so that I know all answers entered have been saved. 7 Story Points*

Mikolaj and Aldrin are still working on the database.

Bruce doing the questionnaires and also updating the product backlog as more questions to the stakeholders are clarified.