* **Welcoming of customers and setting scene for the sprint review**
* **The Product Owner briefly explains what Product Backlog Items have been “Done” (if asked show tests) and what has not been “Done”.**  
  the team accomplished:   
   - the creation of the questionnaire (containing multiple types of question),   
   - a database that can be used to store the data inputted from the questionnaire  
   - the creation of an interface that the researcher will be able to use to see their data  
   - the initial link required to have answers from the questionnaire automatically inputted into the database.
* **(Product Owner) Overview of what will be demonstrated in the sprint review**  
  1. the website will be demonstrated and this will have the questionnaire is linked to the database through php and all the answers will be stored there.
* **(Developers) talk about new functionality**
* How the questionnaire is now created from the database instead of the other way around.
* **(Developers) discuss what went well/problems that occurred during the sprint** 
  + Bootstrap was not properly optimized for our website to be “easy-to-read" which a stakeholder specified was important. So Momchil compiled bootstrap to have the specific fonts, typefaces and colours required.
  + Not being able to send all answers for “Check all that apply” in PHP

**(Product Owner) says Momchil will now share his screen**

* **The (developers) demonstrate the product and that it has met the definitions of “done” and answers any questions about the increment.**

Maybe show the stakeholders the test plan, don’t explain it, just say it met our test criteria and show them the database, the website and the questionnaire. Let them ask questions if needed.

* **(Product owner) briefly talk about product backlog as it stands,**
* If asked = upcoming items of product backlog likely targets and delivery dates based on current progress.
  + Total Story Points Completed = 35 points (actual velocity, our planned velocity is 30).
  + Story Points Left = 2+5+2+1+5+2+3+4+7+10+2+1+1+8+3+18+9+18+8 = around 109 points.
  + Therefore, it can be estimated to take little over 3 weeks to complete everything in the product backlog.
* **Conclusion** = “Thank you for coming to our sprint review, and if there are any questions please ask”.
* **Let them ask if they want estimations of time-scale, of future features**.

**Main things they want:**

* Focus on the functionality, questionnaires created from the front end.
* Implement views.